IT-GURU ONLINE

Project Status Report

Website & Client Onboarding Portal

Date:  23 June 2026

Prepared by:  IT-Guru Online Development Team

Live site:  https://it-guru.co.za

CONFIDENTIAL

# 1. Executive Summary

IT-Guru Online is a professional marketing and client onboarding website for an IT support company based in Kuils River, Western Cape, South Africa. The site is live at https://it-guru.co.za and serves as both a public-facing services showcase and a self-service client registration portal.

The project is in a stable, production-ready state as of 23 June 2026. The live site is fully operational with SSL, the custom domain is configured and resolving correctly, and a formal security audit (OWASP ZAP + manual OWASP Top 10 review) has been completed with all critical findings resolved.

Overall Status:    LIVE & STABLE

LIVE & STABLE

# 2. Project Overview

## 2.1  Business Purpose

- Client: IT-Guru Online

- Location: Kuils River, Western Cape, South Africa

- Business type: IT support, domain registration, web hosting, network solutions, hardware procurement, web design

- Website goal: Generate leads, showcase services, and enable self-service client registration and hosting sign-up

## 2.2  Technology Stack

| Component | Technology | Version |
| --- | --- | --- |
| Framework | Next.js (App Router) | 16.2.9 |
| UI Library | React | 19.2.4 |
| Language | TypeScript | 5.9.3 |
| Styling | Tailwind CSS v4 | 4.2.2 |
| Email delivery | Resend | 6.12.4 |
| Hosting/deployment | Netlify + @netlify/plugin-nextjs | 5.15.9 |
| Package manager | npm | (system) |
| Build tool | Turbopack (dev) / Next.js build (prod) | — |

## 2.3  Repository & Deployment

- Repository: Git (local + remote origin)

- Branch strategy: Development on dev branch; merges to main trigger Netlify builds

- Netlify site ID: 2cb84145-76d9-4916-ae7d-9df49a5a348c

- Live URL: https://it-guru.co.za

- www redirect: https://www.it-guru.co.za → https://it-guru.co.za (active)

- SSL: Let's Encrypt (auto-provisioned by Netlify)

- Current HEAD (both main and dev branches): commit 8a60e00

# 3. Site Architecture

## 3.1  Pages

| Route | Page | Description |
| --- | --- | --- |
| / | Home | Hero section with animated stat counters, ServiceCards, TechStack showcase, Values section, CTA Banner |
| /services | Services | Six service cards + six-tier hosting pricing grid + domain registration callout + CTA |
| /about | About | Company information, values, team details |
| /contact | Contact | Contact form with subject picker + Google Maps embed |
| /register | Client Registration | Multi-step onboarding wizard (4 steps) |
| /domain-checker | Domain Checker | Real-time domain availability search tool |
| /privacy | Privacy Policy | POPIA-aligned privacy policy |
| /terms | Terms & Conditions | Service terms and conditions |

## 3.2  Component Architecture

- src/app/ — Next.js App Router pages (all server components by default)

- src/components/sections/ — Large page-specific sections: Hero, ServiceCards, TechStack, Values, CTABanner

- src/components/forms/ — Forms: RegistrationWizard, ContactForm, DomainChecker; wizard steps in forms/steps/

- src/components/ui/ — Reusable UI: Button, Card, Reveal, CTAPanelBackground, FloatingActions, QuestionTab, DomainPromo, CookieConsent, AnimatedCounter

- src/components/layout/ — Header, Footer

- src/app/api/ — Three POST API routes: /api/contact, /api/register, /api/domain/check

- src/lib/ — Shared utilities: email.ts, rate-limiter.ts, csrf.ts, client-ip.ts, registration-types.ts, registration-validators.ts, domain-validator.ts

## 3.3  Design System

- Theme: Single dark-only theme; no light/dark toggle

- Background: One fixed full-bleed background image (bg-image.jpg) shared across all pages; sections are transparent

- Buttons: Two classes — .btn-metallic (primary, deep-navy with inner highlight) and .btn-glass (secondary, frosted glass effect)

- Accents: Neon electric underlines and glows (cobalt blue #00aaff for nav; per-stat neon colours in Hero)

- Scroll reveal: Reveal component using IntersectionObserver with animate-fade-in-up (respects prefers-reduced-motion)

- Typography: Inter font (Google Fonts, subset latin)

- Header: 3-column CSS grid (logo / centered nav / actions CTA)

# 4. Services & Pricing

## 4.1  IT Services Offered

| Service | Description |
| --- | --- |
| Remote / Online Support | Secure remote desktop sessions for software troubleshooting, virus removal, driver updates, and OS configuration from anywhere in the world |
| Network Services & Solutions | Design, supply, and installation of routers, managed switches, ethernet cabling, Wi-Fi, VPN, and network security |
| Hardware Procurement | Supply of all major hardware brands — desktops, laptops, peripherals, UPS, and custom-built systems on request |
| Troubleshooting & Repairs | Rapid hardware fault diagnosis, component repairs, RAM/SSD/HDD upgrades, screen replacements, data recovery |
| Web Hosting & Domain Registration | cPanel-based Linux/Windows hosting, SSL provisioning, email hosting, domain registration (.co.za, .com, .net, .org, .online, .africa, and more) |
| Web Design | Responsive, mobile-first website design and development — brochure sites to e-commerce, with SEO built-in |

## 4.2  Web Hosting Packages

| Plan | Monthly Price | Websites | Storage | Databases | Email Sending |
| --- | --- | --- | --- | --- | --- |
| Startup | R85/month | 1 | 1 GB SSD | 2 | 50/hour |
| Basic (Most Popular) | R99/month | 3 | 5 GB SSD | 6 | 100/hour |
| Standard | R149/month | 5 | 10 GB SSD | 10 | 200/hour |
| Advanced | R279/month | 10 | 20 GB SSD | 20 | 500/hour |
| Enterprise | R399/month | 20 | 30 GB SSD | 40 | 1,000/hour |
| Parked Domain | R35/month | — | — | — | — |

All plans include: Free SSL Certificate, Unlimited Mailboxes, Unlimited Traffic, and Free Migration. A once-off R395 cPanel account setup, configuration, and migration-assistance fee applies to all new hosting accounts except Parked Domain.

# 5. Features & Functionality

## 5.1  Client Registration Wizard

The multi-step client onboarding wizard (4 steps) collects all information required to provision a new hosting account:

- Step A — Applicant Information: first name, surname, physical address, postal address, telephone, cell phone (with custom country-code dropdown using flagcdn.com flag images — native <select> cannot display flag images on Windows), email address

- Step B — Domain Details: domain name, nameserver 1, nameserver 2

- Step C — Service Selection: hosting package selection from all 6 tiers; add-on services (domain registration, SSL certificate, email hosting, web design); additional notes field (max 2,000 characters)

- Step D — Declaration: terms acceptance, digital signature (typed full name), auto-populated date

On successful submission, confirmation emails are sent to both the client and the admin (info@it-guru.co.za) using branded HTML email templates.

## 5.2  Contact Form

Fields: name, email, phone (optional, SA format), subject (dropdown), message. Submissions trigger a notification email to admin with reply-to set to the sender's email address. Server-side validation, HTML sanitisation, CSRF protection, and rate limiting are all applied before the email is dispatched.

## 5.3  Domain Checker

Real-time domain availability search via API route (/api/domain/check). Domain format is validated server-side before any external query is made.

## 5.4  Email System

All transactional emails use a branded table-based HTML template with all styles inline (no CSS blocks) for full Outlook desktop compatibility. Templates include the company logo, a navy header, and a branded footer. All email is dispatched via the Resend API.

## 5.5  UI Enhancements

- Cookie Consent banner (POPIA-aligned)

- FloatingActions — persistent quick-access buttons

- QuestionTab — FAQ/help slide-in panel

- DomainPromo — domain registration promotion widget

- AnimatedCounter — count-up animation on Hero stats (10+ years, 20+ clients, 99.9% uptime, 24/7 support)

- Scroll-reveal animations on all major sections via IntersectionObserver (respects prefers-reduced-motion)

# 6. Security

## 6.1  Security Audit Summary

A formal security audit was completed on 16 June 2026, combining an OWASP ZAP baseline scan (run against a local production build) and a manual OWASP Top 10 static code review.

- ZAP baseline: 0 FAIL | 61 PASS | 6 WARN (all 6 reviewed and accepted or mitigated — see Section 6.3)

- npm audit: Reduced from 6 vulnerabilities (2 high, 3 moderate, 1 low) to 2 remaining moderate

- Manual review: No injection, XSS, SSRF, open redirect, mass-assignment, or information-disclosure issues found

## 6.2  Security Fixes Applied

| Finding | Fix Applied |
| --- | --- |
| No Content-Security-Policy header | CSP added to next.config.ts — script-src 'self' 'unsafe-inline'; img-src allows flagcdn.com; frame-src allows Google Maps |
| X-Powered-By: Next.js header leak | poweredByHeader: false set in next.config.ts |
| No CSRF defence on POST API routes | src/lib/csrf.ts isTrustedOrigin() added — validates Origin vs Host header on all 3 POST routes; mismatches return HTTP 403 |
| X-Forwarded-For spoofable | src/lib/client-ip.ts getClientIp() — prioritises Netlify's x-nf-client-connection-ip (edge-set, not client-controlled); falls back to x-forwarded-for for local dev |
| hostingPackage field accepted any string | validateStepC() now whitelists against the 6 known package IDs |
| additionalServices had no length cap | Capped at 2,000 characters in validateStepC(), matching the contact form message cap |
| npm vulnerabilities (Next.js DoS/SSRF/cache-poisoning, picomatch ReDoS) | npm audit fix — Next.js patched 16.2.1 → 16.2.9; picomatch patched. Full rebuild + functional retest passed. |

## 6.3  Accepted Risks (Reviewed, Not Changed)

- script-src 'unsafe-inline' in CSP: Required by Next.js App Router inline hydration scripts. Adding nonce-based CSP is disproportionately complex for a mostly-static site with no third-party scripts. Third-party script loading is still blocked.

- No CSRF token on contact form: No session/cookie authentication exists, so CSRF impact is low. The Origin header check covers the drive-by case.

- No Cross-Origin-Embedder-Policy header: Enabling COEP would break the Google Maps iframe and flagcdn.com flag images.

- In-memory rate limiter: Resets on cold starts; not shared across concurrent Netlify function instances. Accepted until/unless spam becomes a real problem.

# 7. Environment Variables

| Variable | Value / Description | Where Used |
| --- | --- | --- |
| NEXT_PUBLIC_BASE_URL | https://it-guru.co.za | metadataBase in layout.tsx, sitemap.ts, robots.ts, email logo URLs |
| NEXT_PUBLIC_SITE_URL | https://it-guru.co.za | Alternate base URL reference |
| RESEND_API_KEY | (secret) Resend API key | src/lib/email.ts — all outgoing email |
| RESEND_FROM_EMAIL | IT-Guru Online <info@it-guru.co.za> | From address on all emails |
| ADMIN_EMAIL | info@it-guru.co.za | Destination for contact form and registration notifications |

NEXT_PUBLIC_BASE_URL was previously unset (falling back to the defunct domain it-guru.online), which silently broke OG image previews and email logo images. It is now correctly set on Netlify. Environment variable changes only take effect on the next build.

# 8. Completed Work — Project History

- Full visual redesign — Dark-only theme implemented; ThemeProvider and ThemeToggle removed; single fixed full-bleed bg-image.jpg background shared across all pages; .btn-metallic and .btn-glass button system introduced; neon underline accent style established.

- Header and navigation — 3-column CSS grid layout (logo / centered nav / CTA). Navigation links: Home → About → Services → Domain Checker → Contact. Register pulled out as a separate .btn-metallic CTA button in the actions column.

- Multi-step registration wizard — 4-step wizard (Applicant Info, Domain Details, Service Selection, Declaration). Custom country-code dropdown with flagcdn.com flag images (native <select> cannot render flags on Windows). SA phone validation + E.164 for international numbers. Scroll-to-top on step change.

- Real business pricing — Six-tier hosting packages (Startup R85, Basic R99, Standard R149, Advanced R279, Enterprise R399, Parked Domain R35). R395 once-off cPanel setup fee surfaced as a separate note. Pricing kept in sync across two locations: src/lib/registration-types.ts (drives wizard) and src/app/services/page.tsx (public pricing cards).

- Branded email templates — Table-based HTML email template with inline styles only (no CSS blocks) for Outlook compatibility. Includes company logo, navy header, and branded footer. Covers both contact form notifications and registration confirmations.

- Security audit (16 June 2026) — OWASP ZAP baseline scan + manual OWASP Top 10 review. All actionable findings fixed. Full audit report preserved in SECURITY-AUDIT.md and IT-Guru-Security-Audit-Report.docx.

- Third-party reference removal — All Swift Designz references removed from customer-facing content (services page Web Design card, registration form add-on description). Web Design CTA now routes to /contact.

- Custom domain configuration — Domain it-guru.co.za pointed to Netlify (A record 75.2.60.5, CNAME www → it-guru-online.netlify.app). All code fallbacks and environment variables updated to https://it-guru.co.za.

# 9. Known Gaps & Pending Items

| Item | Priority | Notes |
| --- | --- | --- |
| Domain registration TLD pricing | Low | No specific per-TLD prices provided by client yet. Domain Checker and Services page link to 'get a quote.' Add real prices to TLD table when provided. |
| Home page section CTAs | Low | Request to add section-specific CTA buttons (ServiceCards → /services, Values → /about) was noted but not completed. |
| In-memory rate limiter | Medium (future) | Rate limiter resets on cold starts and is not shared across Netlify function instances. Accepted risk. Revisit if form spam becomes a problem — would require a Redis/Upstash-backed solution. |
| package.json author field | Low | Still shows 'Swift Designz & IT-Guru Online' — can be updated to IT-Guru Online only. |

# 10. Deployment Procedure

## 10.1  Standard Deployment (dev → production)

IMPORTANT: Netlify only builds and deploys the main branch. Pushing to dev alone does NOT trigger a deployment.

- Ensure all work is committed and pushed to dev

- Run: git checkout main

- Run: git merge dev --ff-only

- Run: git push origin main

- Run: git checkout dev  (switch back to continue development)

- Verify deployment: check Netlify dashboard or run netlify api listSiteDeploys —— look for "branch": "main" and "state": "ready" on the latest entry

## 10.2  Development Commands

- npm run dev — Start development server on localhost:3000 (Turbopack)

- npm run build — Production build

- npm run start — Start production server locally

- npm run lint — Run ESLint

- npx tsc --noEmit — TypeScript type check (no errors expected)

# 11. Current Branch Status

As of 23 June 2026:

- Both main and dev are at commit 8a60e00

- Branches are in sync with origin (no uncommitted changes)

- No pending merges required

## 11.1  Most Recent Commits

| # | Commit Message |
| --- | --- |
| 1 | docs: update CLAUDE.md, SESSION.md and add README for current project state |
| 2 | content: update all domain references from netlify subdomain to it-guru.co.za |
| 3 | content: correct footer email to info@it-guru.co.za |
| 4 | content: update contact email from support@ to info@it-guru.online |
| 5 | content: remove Swift Designz references from services page and registration form |

# 12. Recommendations

- Add domain TLD pricing — Obtain per-TLD pricing from the client and populate the Domain Checker and Services page with real prices rather than directing visitors to 'get a quote.' This will reduce friction in the customer journey.

- Add Home page section CTAs — Add a 'View All Services' button to the ServiceCards section and a 'Learn More' button to the Values section, linking to /services and /about respectively.

- Update package.json author field — Change author from 'Swift Designz & IT-Guru Online' to 'IT-Guru Online' to reflect the completed rebrand.

- Consider a Redis-backed rate limiter — If the contact form or registration form receives spam, replace the in-memory rate limiter with a shared-state solution (e.g., Upstash Redis via Netlify Marketplace) to enforce limits across all function instances.

- Submit sitemap to Google Search Console — Submit the auto-generated sitemap at https://it-guru.co.za/sitemap.xml to accelerate indexing of the new domain.

- Expand the Open Graph image — The current OG image is the favicon.png (small). A purpose-built 1200x630 px Open Graph image would improve link previews when the site is shared on WhatsApp, LinkedIn, and Facebook.

End of Report — IT-Guru Online Project Status Report — 23 June 2026